����������������������������������������������������������������ͻ

�                                                                �

�      ����������                      ������� ���  ������       �

�      �        �       �      �       �     �  �   �    �       �

�      �        � �   � � ���� � �     �������  �   �    �       �

�      �        � �   � � �    ���     �     �  �   �    �       �

�      ���������� ����� � ���� � �     ������� ���  ������       �

�             �                                                  �

�     Estimating Program For The Drainage & Utility Contractor   �

�                      Shareware Version 1.0                     �

�                                                                �

�                           Users' Guide                         �

�                                                                �

����������������������������������������������������������������ͼ

WARRANTY

L.E.J. SOFTWARE CO.. DISCLAIMS ALL WARRANTIES RELATING TO

QUICKBID, WHETHER EXPRESS OR IMPLIED, INCLUDING BUT NOT LIMITED TO ANY

IMPLIED WARRANTIES OF MERCHANTABILITY AND FITNESS FOR A PARTICULAR PURPOSE,

AND ALL SUCH WARRANTIES ARE EXPRESSLY AND SPECIFICALLY DISCLAIMED.  NEITHER

L.E.J. SOFTWARE CO. NOR ANYONE ELSE WHO HAS BEEN INVOLVED IN THE CREATION,

PRODUCTION, OR DELIVERY OF THIS SOFTWARE SHALL BE LIABLE FOR ANY INDIRECT,

CONSEQUENTIAL, OR INCIDENTAL DAMAGES ARISING OUT OF THE USE OR INABILITY TO

USE SUCH SOFTWARE EVEN IF L.E.J. SOFTWARE CO.HAS BEEN ADVISED OF THE

POSSIBILITY OF SUCH DAMAGES OR CLAIMS. IN NO EVENT SHALL L.E.J. SOFTWARE CO.'s

LIABILITY FOR ANY DAMAGES EVER EXCEED THE PRICE PAID FOR THE LICENSE TO USE

THE SOFTWARE, REGARDLESS OF THE FORM OF CLAIM.  THE PERSON USING THE SOFTWARE

BEARS ALL RISK AS TO THE QUALITY AND PERFORMANCE OF THE SOFTWARE.

Some states do not allow the exclusion of the limit of liability for

consequential or incidental damages, so the above limitation may not

apply to you.

This agreement shall be governed by the laws of the State of New York

and shall inure to the benefit of L.E.J. Software Co, and any

successors, administrators, heirs and assigns.  Any action or proceeding

brought by either party against the other arising out of or related to

this agreement shall be brought only in a STATE or FEDERAL COURT of

competent jurisdiction located in Suffolk County, New York.  The parties

hereby consent to in personam jurisdiction of said courts.

Introduction

QuickBID was written by a construction estimator with a strong

background in the use of Lotus 123 Spreadsheet program. It was an

actual working worksheet used in bidding private and public

projects and then compiled to a faster, easier to use, stand alone

program using Baler Worksheet Compiler Program by Baler Software

Corporation. It was designed and developed to be used by small

construction companies which don't have the resources to invest in

a computerized estimating program costing thousands of dollars.

QuickBID works much like some of these programs but little or

no knowledge of computers is required as these programs practically

run themselves. Knowledge of Lotus 123 is helpful but not required.

The ease of use is enhanced by the use of macros that perform tasks

automatically with just pressing <ALT> and a letter, a function

key, or accessing a macro menu.

QuickBID has two parts; the Worksheet program and the Bidsheet

program. The Worksheet program has a built in database of cost

items for bidding drainage, road improvement, site development, and

utility projects complete with cost codes and conversion factors.

All cost items are categorized by material, labor, equipment, and

sub-contractor with plenty of room for expansion. All that is

required by you, the user, is to enter costs that would normally be

used in your bidding now, from your own bid book.

To estimate your bid costs for each project, just enter codes

for cost items that you need for each bid item. To group all cost

items with a particular bid item, assign it a location number that

corresponds to your project's bid items. The program then "looks

up" the item in your database and retrieves all information for

that item automatically. Enter your takeoff quantity and your cost

for that item is now computed and listed by cost type

(mat'l,labor,etc.)- ready for input into your bidsheet. It is as

simple as that! For example, the fifth bid item in your proposal,

which becomes Location 5 in your Bidsheet, is to install 800 sy of

1 1/2" type 1A asphalt concrete wearing course. From your bid book,

you enter your codes for this item as follows:

-i-

BID #:  93-101                      PROJECT: DRAINAGE IMPROVEMENTS AT ELM ST.

BID COST TAKEOFF               ITEM

LOC ITEM QUANTITY          DESCRIPTION       COST QUAN UNIT COST

����������������������������������������������������������������������������

5 237       800

5 303         1

5 304         1

5 305         3

5 311         1

5 370         1

5 313         1

5 350         1

5 314         1

5 351         1

The program automatically returns the following information

as you enter your codes and quantities:

BID #:  93-101                      PROJECT: DRAINAGE IMPROVEMENTS AT ELM ST.

BID COST TAKEOFF               ITEM

LOC ITEM QUANTITY          DESCRIPTION  COST QUAN UNIT COST TYPE   EXTENSION

����������������������������������������������������������������������������

5 237 800 SY ASPHALT CONCRETE 1 1/2"  66.67 38 TN     1 MATERIAL    $2,533

5 303 1   DA ASPHALT FOREMAN            1   315 DA    2 LABOR       $315

5 304 1   DA ASPHALT RAKER              1   300 DA    2 LABOR       $300

5 305 3   DA ASPHALT SHOVELER           3   295 DA    2 LABOR       $885

5 311 1   DA TEN-WHEEL DRIVER S&G       1   335 DA    2 LABOR       $335

5 370 1   DA 10 WHEEL DUMP TRUCK        1   210 DA    3 EQUIPMENT   $210

5 313 1   DA ASPHALT SPREADER OPR       1   410 DA    2 LABOR       $410

5 350 1   DA ASPHALT SPREADER           1   210 DA    3 EQUIPMENT   $210

5 314 1   DA ROLLER OPR                 1   410 DA    2 LABOR       $410

5 351 1   DA ROLLER                     1   120 DA    3 EQUIPMENT   $120

This is the same procedure you now use to compute the cost

for each bid item on a yellow legal pad except the arithmetic is

done for you and CORRECTLY! You don't have to worry about making

a senseless math error that can ruin your chances of getting the

bid or, worse yet, getting the bid for too little money. After

you enter your codes for each bid item (location), press <ALT> S

to create a file for insertion in the Bidsheet. The Bidsheet

program uses this cost information by sorting all costs by cost

-ii-

type for each location and entering it onto a spreadsheet based

on the bid items of the project you are bidding. Using the

previous example, the costs for Location 5 (800 sy of 1 1/2" Type

1A Asphalt Concrete) would be entered as:

Unit Cost Total  Unit  Material   Unit   Labor   Unit Equipment

$7.29    $5831 $3.17  $2533     $3.45  $2758   $0.68  $540

This will look the same for all Locations. The Bidsheet

program also contains a small database containing items that must

be figured throughout the whole bid but have no specific bid item

to assign these costs. These General Conditions are figured the

same as in the Worksheet. You enter a quantity for a specific

item and all the costs are summarized and entered automatically

onto your Bidsheet. The final step is to add your insurance,

bond, overhead costs, and your profit mark-ups to arrive at your

final bid price. You can then experiment with what-ifs and get

instant results that enable you to arrive at the RIGHT price. The

unit prices are then automatically computed by multiplying unit

costs (based on your takeoff quantity) by the total percent

markup. The result is a complete balanced bid. If you want to

unbalance the bid, choose Rational Bid Prices Y or just

physically type over the formulas in the unit price column with

your own unit prices. The Bidsheet will tell you how much to add

or subtract from other bid items to return to your final bid

price.

This program was never intended to actually estimate for

you. There is no electronic substitute for your knowledge and

experience. This two-part program is just another tool, like your

-iii-

planimeter, scale, and desktop calculator, to help you get the

job done faster and with less chance of human error (arithmetic

mistake). Once you enter your costs in your database, the hardest

part, you can then start estimating with this tool on your next

bid. Included in the Worksheet program is a comprehensive

database item list for you, which you can customize and expand to

your own specifications. Both the Worksheet program and the

Bidsheet program have macros (series of tasks that are

automatically performed by pressing <ALT> and a letter key or a

function key)  that will move you around the programs easily and

performs tasks easily if you are not an experienced Lotus 123

user. If you forget the Keys to press for a specific task, refer

to the menu list on the bottom line or access the macro menu by

pressing F10. A handy Quick Reference Card is also included.

Good Luck in your bidding.

-iv-

Table Of Contents

Introduction. . . . . . .  . . . . . . . . . . . . . . . . . . . . . .  -i-

Chapter 1

Installation. . . .   . . . . . . . . . . . . . . . . . . . . . .  1

Chapter 2

Getting Started . . . . . . . . . . . . . . . . . . . . . . . . .  3

Chapter 3

Building Your Database. . . . . . . . . . . . . . . . . . . . . .  5

Chapter 4

Creating a Bid. . . . . . . . . . . . . . . . . . . . . . . . . .  7

Chapter 5

Macro Menu. . . . . . .  . . . . . . . . . . . . . . . . . . . .   15

Chapter 6

Slash Commands. . . . .  . . . . . . . . . . . . . . . . . . . .   21

Chapter 7

Glossary Of Terms . . . . . . .  . . . . . . . . . . . . . . . .   35

Appendix A

About Memory. . . . . . . . . .  . . . . . . . . . . . . . . . .   43

Appendix B

Questions & Answers . . . . . .  . . . . . . . . . . . . . . . .   45

Appendix C

Printers & Printing . . . . . .  . . . . . . . . . . . . . . . .   47

Index . . . . . . . . . . . . . . . .  . . . . . . . . . . . . . . . .   57

Installation

QuickBID is small enough to be run from a floppy disk with at

least 720KB capacity. The performance, however, suffers as a

result, as does any program. Therefore, it is recommended , to

install the program and data files to a hard disk, for maximum

efficiency and productivity.

To a power DOS user, this is simply a matter of creating a

directory on the target drive and copying the files to that

directory. For the computer novice, an installation batch file is

supplied with the program files to accomplish this for you.

To run the batch file, insert the program floppy disk into the

drive and type either A: or B: to make this the current drive. Type

[INSTALL <SPACE>targetdrive:] at the DOS prompt and press <ENTER>.

The batch program will make a directory called QBID on the target

drive, copy all program files to that directory, make QBID the

current directory, and run the menu batch program showing how to

start the programs. For example, your floppy drive is called A:>

and you want to install the program on your hard drive C:>. After

you insert the diskette into drive A:, Type A: to make this drive

current (if it is not yet the current drive) and <ENTER>. Now, at

the A:> prompt, type install C and press <ENTER>. After this program

runs, select the program that you want to run, from the menu, and

press <ENTER>.

For novice users, and/or users with limited Lotus 123

experience, it is advised to read Chapters 2,3, and 4 first to get

a feel for what this program is about and how to use it.

-1-

Getting Started

The fastest way to learn a new program is to simply start

using it. With that in mind, you will create a cost estimate for

a fictitious project called Drain Improvements At Elm St.

The Engineer's Estimate for this project is $45-55,000 and

consists of the following bid items:

A      12" RCP Class III                      360 LF

B      Catch Basins                           2   EA

C      Frames & Grates                        2   EA

D      4" Asphalt Base Course                 780 SY

E      1/2" Wearing Course                    780 SY

F      Concrete Curb                          185 LF

G      10'� Storm Pools                       3   EA

H      Top Soil & Seed                        240 SY

First, set up a bidsheet in the Bidsheet program using these

items. After you load the Bidsheet program, enter the name of the

job Drain Improvements At Elm St. in the Project : cell. Now

enter your project name in the Estimate #: cell. Here, use your

own method of numbering or logging your bids, such as B93-001 or

93/1, etc. For this bid, we will use the name Tutor.

Next, you will enter the bid items right out of the proposal

as shown above. Start at Location 1 with Bid Item A, Location 2

with Bid Item B, etc. After you complete this, press F10 for the

macro menu, S for Save, and a new file is created automatically

using Estimate #: Tutor as the file name with a BID extension.

Your file is called TUTOR.BID and can be found in the root

directory for QuickBID (unless you changed the default directory

with the slash commands). The existence of this file can be

confirmed by checking the Filename : cell.

Now that we have created a bidsheet, we must now load the

Worksheet program to find our costs for doing this project.

Tip: Before loading the Worksheet program, press F10, Zero,

Label. Press _________ or just a Backslash \_ (underline) <Enter>

You have just changed all the zeros in the display to Underlines.

If you print the bidsheet, you will now have a guide that

can be used when doing your takeoffs.

-3-

Building Your Database

Included with QuickBID is a comprehensive database of cost

items that a drainage or utility contractor would use in bidding

public municipal or private sitework projects.

Before you can start bidding on any project, you must create

a database or list of all your costs. To do this the easiest way,

load the Worksheet program, press F10, Zero, Label, \_(Backslash

Underline). You have just changed the display of all zeros to

underlines. Now, press F10, Book to print a worksheet copy of

your database. Now you have blank, entry-form type worksheets

that you can use to enter all your costs and additional cost

codes that may be needed in your bidding. Many estimators have

most of these costs already compiled in a bidding book, and

copying them from the book is all that is necessary. When you

have collected all your the items that you will use in all your

bids and have filled out these forms, you are ready to complete

your database.

In the Worksheet program, Press F8 to go to the database.

Now enter all your costs for each cost code in the database that

you are to be using. When you have completed this task, press

F10, Update to save this information in your master file WS.WKB

(Do not use the SAVE macro as this creates a file using

Estimate #: as the filename, just like in the Bidsheet program,

but with a .WKB extension). You are now ready to create a bid.

Because of the size of these databases, and the formulas

involved, the recalculation time, when building your database can

be frustratingly slow, depending on the speed of your CPU. For

extensive changes to your database, Press <ALT> M to shut off the

recalculation feature of QuickBID until all your changes are

complete. Then, press <ALT> A to return to the automatic

recalculation mode. This should not be necessary for data entry

in your bidding. As you are building your database, or creating a

cost estimate for a bid, you can add a cost item in one of the

OPEN cost item lines, but, make sure that you do not place a

material item in a labor cost item cell or any other area other

than a material item. ALL materials must come first in the

-5-

database, next ALL labor, then equipment, and finally sub-

contractor. The reason for this is that when the program sorts by

cost type it uses these numbers to sort. If they are in the wrong

order, the results will not be accurate. If you find you need

more room for a cost type, say your business involves more than

200 material items allotted by this program, then just shift all

labor cost items down to the open area above equipment and

continue the material items. This database is only a suggestion,

you may enter whatever you need. You may also build several

databases for different areas of your business; one for

electrical work, one for sewer work, one for drainage, etc.

For this lesson, we will enter costs for codes just to be

used to estimate the Drainage Improvements on Elm St bid.

When you first load the Worksheet program, you are in the header

area and are prompted to enter the Project name and the Estimate

#. For this bid, again we will use Tutor in the Estimate #: cell.

If you have already left the header area press F12 to return.

Now, you will enter the costs needed to create a cost

estimate for this project. Press F8 to go to the database and

enter the following costs next to the cost code number:

100          12" RCP Cl III                   $6.30    LF

193          Topsoil Fine-screened            $22.00   CY

195          Seed & Fertilizer                $0.06    SF

300          Labor Foreman                    $300.00  DA

301          Laborer                          $285.00  DA

303          Asphalt Foreman                  $325.00  DA

304          Asphalt Raker                    $300.00  DA

305          Asphalt Shoveler                 $295.00  DA

311          Ten-Wheel Driver                 $335.00  DA

313          Asphalt Spreader Opr             $410.00  DA

314          Roller Opr                       $410.00  DA

317          Backhoe Opr                      $415.00  DA

321          Payloader Opr                    $410.00  DA

350          Asphalt Spreader                 $210.00  DA

351          Roller                           $120.00  DA

352          2 1/2 CY Payloader               $250.00  DA

359          Plate Tamper                     $50.00   DA

365          Small Backhoe                    $245.00  DA

370          10 Wheel Dump Truck              $210.00  DA

373          Pick-up Truck                    $100.00  DA

400          Concrete Curb (Sub)              $7.00    LF

After you have completed entering the cost amounts in the above

list, you are ready to start creating your cost estimate.

-6-

Creating a Bid

Now that you have completed building your database, you are

ready to start creating your bid or cost estimate. If you are still

in the database, press F7 to go to the Items area. This worksheet

area is like an electronic yellow pad. It works the same as if you

were to estimate on a legal pad. You enter your material costs,

build your labor crews, enter any equipment or sub-contractor

costs, then you multiply estimated quantities by unit prices, total

the column to find the cost and then figure your unit costs. You

will do this for each bid item in the proposal.

With QuickBID, this task is much easier and less stressful

because you do not have to worry about making a senseless, but

costly, math error. You will enter cost codes from your database

that you will need for each bid item and your takeoff quantity for

each cost code. You will tag each group of cost codes for a bid

item together by giving it a location number that corresponds to

the location number in your bidsheet. (See Getting Started)

We will now continue the lesson of bidding Drain Improvements

on Elm Street. The first item in the proposal was to furnish and

install 360 lf of 12"� RCP. In your takeoff, you only found 350 lf.

In the first cost item row, type the cost code for 12" RCP and

the quantity in the takeoff quantity column, 100 and 350,

respectively. You will notice that the quantity was automatically

multiplied times the unit cost in the database and entered in the

extension column. Now we will build the crew needed to complete

this item. You will then enter the following cost codes to build

the crew:

300       Labor Foreman

301          Laborer

311          Ten Wheel Driver Sand & Gravel

317          Backhoe Operator

321          Payloader Operator

352          2 1/2 CY Payloader

359          Plate Tamper

365          Small Backhoe

370          10 Wheel Dump Truck

-7-

Now you need to figure out how many days this crew needs to

perform this work. After a site inspection, you determine that it

will take 2 crew days to install this item and the two catch basins

in the next item. You decide to give this item 1 & 1/2 days for the

crew. Go to the takeoff quantity column next to labor foreman and

type 1.5 <ENTER>. The cost is automatically extended as before. You

will need three laborers in the crew, so in the next row you type

4.5 <ENTER>. Now enter 1.5 in the remaining cost items. Next you go

to the first column BID LOC(ation) and in the first row enter "1",

as this item "A" is Location 1 in the Bidsheet. Instead of entering

"1" in each cell, Press F3 COPY and drag the cursor down to the

last cost item with the down cursor key and Press <ENTER>. This

item is completed. As you build your bid, you will notice that the

number above Extension is changing as you enter items. This number

gives you a Total Cost for all items that you enter in the Items

area. This can be useful when roughing a number for a bid bond,

because you can roughly build the bid for a ballpark number and

then polish it later for your actual bid.

The next item is to furnish & install the two catch basins.

Here, we will use a lump sum cost item. A lump sum cost item is for

an item that will not be consistent throughout all your bid

projects. Something like catch basins, due to the many varieties

and wall heights, cannot be entered as a fixed unit cost,

therefore, using a unit cost of $1.00 and the quoted price from

your supplier as the takeoff quantity you get the same result

without having to modify your database. The lump sum item for

precast catch basins is 171, so enter it now in the next cost item

row and the amount of 1800 in the takeoff quantity column. You will

notice that the material extension is $1800, exactly what the

precast supplier quoted you.

Now to enter the crew. Since this is the same crew as the

previous item and probably the same crew you will enter in all your

bids for similar bid items, QuickBID has 10 built-in Crew

Assemblies available to you on all your bids. To access the menu,

just press F4 while in the cost item column (If you are not in the

-8-

cost item column, it will just beep). There you will see a menu of

CREWS A-J and Build. Press A to return the same crew from the

previous item automatically. Since you used 1.5 days for the

previous item and to complete the two day estimate, enter 0.5 in

all the takeoff quantity cells except laborer which should be

entered as 1.5 for the three laborers. Enter 2 in the location

column and COPY (F3) & drag down to the last item. Press <ENTER>

and this item is completed. Simple?

The next item is to furnish & install frames and grates for

the catch basins. Type 200 for the lump sum item for Frames &

Grates in the next cost item cell and press <ENTER>. The casting

supplier quoted you $550 for the frames & grates, so enter 550 as

your takeoff quantity. Now press F4 to access the Crew menu, use

the down cursor key to the Frames & Covers Crew and press <ENTER>.

Enter 2 For Laborers & for Brick & Cement takeoff quantities and 1

for Pickup Truck. Enter location number 3 for all four items and

this item is completed.

The fourth item is to install 4" of asphalt base course. You

can look in your database booklet for the cost item number needed

or you can use the LOOKUP utility. Press F6, you will be prompted

for a word or part of a word to lookup, type asp for asphalt and

press <ENTER>.

The program will now "lookup" the item and stop at the first

occurrence of asphalt in the database. Use the cursor key to scroll

to the correct cost item code for 4" and press <ENTER>. The code is

automatically returned to where you left off in the Items table.

The Engineer's Estimate for this item is 780 sy but your takeoff

indicates 800 sy. Enter 800 in the takeoff quantity column as

square yards but notice what happens to the unit cost quantity. The

unit cost quantity in the database is in tons as is the unit cost

is $ per ton. Therefore, the conversion multiplier in the database

has automatically converted the square yards quantity to tons and

the proper material cost is extended automatically. Now to enter

the crew, press F4, scroll down to the asphalt crew and press

<ENTER>. You will need 2 trucks, and 3 Asphalt Shovelers for one

-9-

day. Enter these quantities in the takeoff quantity column as

follows:

303  1    Asphalt Labor Foreman

304    1     Asphalt Raker

305    3     Asphalt Shoveler

311    2     Ten Wheel Driver Sand & Gravel

313    1     Asphalt Spreader Operator

314    1     Roller Operator

350    1     Asphalt Spreader

351    1     Roller

370    2     10 Wheel Dump Truck

Next, you enter 4 in the location column for all cost items

and this item is completed. For the next item , 1 1/2" Asphalt

Wearing Course, repeat the same procedure and enter the following

quantities in the takeoff quantity column:

237  800  Asphalt Concrete 1 1/2"

303  1    Asphalt Labor Foreman

304    1     Asphalt Raker

305    3     Asphalt Shoveler

311    1     Ten Wheel Driver Sand & Gravel

313    1     Asphalt Spreader Operator

314    1     Roller Operator

350    1     Asphalt Spreader

351    1     Roller

370    1     10 Wheel Dump Truck

Now, you enter 5 in the location column for all cost items and

this item is completed. The 6th item in your bid is to replace 200

lf of concrete curb. Since your company cannot do curb cheaper than

it costs to hire a concrete contractor, you will use a sub-

contractor cost item for curbing. Enter the cost code 400 and 200

for the takeoff quantity, then enter 6 in the Location column and

this item is complete.

The next item is to install 3 Storm Pools 10'� complete. Use

the lump sum cost item for 10'� pools for this item. Enter 204 in

the cost item column and, since the precast supplier quoted you

$2050 for material, enter 2050 in the takeoff quantity column.

You estimate that your pipe crew can install all three pools in one

day so press F4 to access the crew menu, A for the pipe crew and

the following takeoff quantities:

300  1    Labor Foreman

301    3     Laborer

-10-

311    1     Ten Wheel Driver Sand & Gravel

317    1     Backhoe Operator

321    1     Payloader Operator

352    1     2 1/2 CY Payloader

359    1     Plate Tamper

365    1     Small Backhoe

370    1     10 Wheel Dump Truck

Now, you enter 7 in the location column for all cost items and

this item is completed. The final bid item is to restore 240 SY of

topsoil & seed. Your takeoff indicates a quantity of 250 SY.

For this item, you will need topsoil (cost code 193), seed &

fertilizer (cost code 195) 2 laborers (301) and a pickup truck

(cost code 373) for one day. The Specs call for 3" topsoil so we

will enter 21(cy) in the takeoff quantity for this cost item and

then 250(sy) for the seed & fertilizer item. This item is converted

to square feet to match the database unit cost. After you enter

these codes and quantities, enter 8 in the location column for

these items and your cost estimate is finished. You will now sort

these items, print a hard copy, review the hard copy, and if

everything is correct, you will save the file and return to the

Bidsheet program.

To sort the bid, press F10 to access the macro menu, scroll

down to SORT BY LOCATION and press <ENTER>. The first thing that

happens is the program TRIMS by removing all unused cost item rows

from the sorting range. After this is done, the program sorts all

data first by location number and then by cost type. Since we built

the bid in this order the results will not look very different,

but, if you were bidding a real project and realized that you left

out a cost item for location 3 when you were up to location 48 and

you enter it where you are, the sort would rearrange the data so

that all location 3 costs were together for your review no matter

where you entered them in the table.

After the sort, press F10 and scroll down to the PRINT ITEMS

IN BID and press <ENTER> (after you ready your printer for

printing).  Now you review the bid and check for omissions or

errors. If you find you need to add a few items, press F10, RESET

to add new blank cost items (remember that you trimmed the sort

range) and add your cost items now. Run the sort macro again and

-11-

print a new copy. When you are satisfied with the bid press F10 and

SAVE. This will save the file automatically using the Estimate # as

the filename with a WKB extension. Since this is a tutorial and not

a real bid you do not have to review the printout, reset and re-

sort. This is the proper way, though, to prepare a bid with this

program. Even though the computer does all the arithmetic, it does

not hurt to check the data input twice to make sure you included

all the necessary costs you will need to complete this project, and

make a profit too.

After you save the file, either QUIT to return to DOS to run

the Bidsheet program, or press / File Retrieve BS.OVR to switch to

the Bidsheet program from this Worksheet program. If you run BS

from DOS, type a space and then TUTOR, after you type BS. This will

load the TUTOR.BID work file automatically and then also import the

data from the file you just created, TUTOR.WKB, into the bidsheet.

If you choose to switch from the Worksheet program with / File

Retrieve, when the Bidsheet program loads, press F10 to access the

macro menu, scroll to the GET macro and press <ENTER>. This will

clear the current workfile and prompt you to enter a new one.

Scroll to the TUTOR.BID filename and press <ENTER>. After the file

loads, press F10 and scroll to the COMBINE macro. This will setup

the program to import the data file you created. When the program

prompts you for a WKB file, scroll to TUTOR.WKB and press <ENTER>.

Depending on your CPU's speed, it will take a few seconds to a

minute to sort all this data and place it in the proper cells in

the bidsheet. All Location 1 material costs will be totaled and

placed in the Location 1 row, Materials column, etc. After this is

done press F4 to return to the bidsheet and review the results. The

Total Cost amount should match the amount in the header from your

printout. The next step is to add your General Conditions costs

that you cannot apply directly to a bid item but must be spread

throughout all bid items. Press F8 to access the General Condition

database and enter any costs you may incur to complete this

project. For this lesson, just add a few items that you would need

on a project like this such as, machine moves, layout & survey,

-12-

etc. As you enter these costs, notice that the total amount is

displayed in the header. This number is simultaneously entered in

the markup table of the bidsheet. Now that this is complete, press

F4 to return to the bidsheet and scroll to the markups table. Here

you will add your soft costs and profit markups to your total cost

amount. Type in a percentage amount for each item and watch the

total bid number. This is THE number. This number will determine if

you win the bid or not. Here you can play with the percentages

until you find what you feel is the right number. When you find the

number you want to bid, spread the money in the bid item unit price

column in your spreadsheet. By default, the money is spread with a

straight line markup, that is Total Unit Cost times the Markup

Percentage equals the Bid Unit Price. If you want to offset these

prices to reflect the difference between your takeoff and the

Engineer's Estimate, then in the Use Rational Bid Price Markups?

cell enter Y. This will take the previous formula, Total Unit Cost

times the Markup Percentage equals the Bid Unit Price and multiply

that by the ratio of takeoff quantity divided by Engineer's

Estimate quantity. For example, in the first item, 12" RCP, your

takeoff was 350 lf but the EE quantity is 360 lf, therefore the

Markup Percentage will be multiplied by 350 � 360 or .9722222. The

result is, because the actual quantity is less than the Engineer's

Estimate and, therefore, not in the project, your unit price will

be lowered automatically to reflect this by almost 3%. You can then

put additional money in another item that the quantity is there. If

your takeoff is higher than the EE, the percent will be adjusted up

as in the 4" Asphalt Base Course item. Here your unit price will be

increased by 1.0256 or 800 � 780. If you want to enter your own

unit prices, the Unit Price Column has modifiable formulas that you

can type over with your own entry. If you change your mind, use the

slash command / Range Deovr to change the display back to the

underlying formulas. As you change the unit prices, the total

amount at the bottom of the column will tell you what you have to

add or subtract to return to your original Total Bid number. You

have just completed your first bid project with QuickBID. With

-13-

repeated use, you will soon memorize the codes and procedures and

your bids will take less and less time to prepare. QuickBID leaves

your time free for other important tasks and it just might get you

home at a decent hour.

-14-

Macro Menu

Auto/Manual Recalculation

In LOTUS 123 there are slash commands to set the

recalculation mode. In QuickBID, the recalculation mode can be

set using the AUTO & MANUAL macros. Although this program runs

much faster than LOTUS 123, you have the option of entering

all your data at one time in the manual mode and calculating all

at once, or to have updates each time you press enter in

automatic mode.

Hint: You may want to set manual mode when building your

database as the calcs are not necessary and can impede your

progress.

Cost Type Sort

Use the COST TYPE SORT macro if you need to run a sort by

cost type, to review all your material, labor, equipment, or

sub-contractor costs listed in order together by cost type.

QuickBID will find all cost items and sort them together by cost

type first and then location number second.

You may then print a hardcopy for review by pressing <ALT> P.

Get

This macro will erase the current .WKB file or .BID file

in memory & prompt you for a new file. When you choose the new

file, it will load it into memory. If you want QuickBID to load a

file automatically, then at the DOS prompt type <SPACE>Filename

after your program command; for example, if you want to load

TUTOR.WKB automatically into the Worksheet program type at the

DOS prompt: RUN WS TUTOR

-15-

Note: Save the current file, first, if you want to keep the

data that you have entered.

Lookup/Find

The LOOKUP Macro is used to lookup a single cost item code

in your database and return it to your estimate. You will find

this a handy tool when you do not have your database book in

front of you and you can't recall a code for an item. For

example, you need the code for 3" asphalt but can't remember it.

Rather than look it up, you press <ALT> K or F6 to activate

LOOKUP. The screen will then ask you for a word or phrase to look

for. You just type ASPH <ENTER> and the cursor will find it and

stop on the FIRST code with ASPHalt in it. You then move the

cursor to the code you want and press <ENTER>. The code will then

be returned to your estimate exactly where you were.

NOTE: You have to be in the cost item column for LOOKUP to

work. Any other column will just return a "beep". The FIND macro

is similar to LOOKUP. Press <ALT> F to find a word or phrase in

the database. When prompted, type a word or phrase to find and

press <ENTER>. The cursor will stop on the first occurrence of

the word, if a match is found.

Location Sort

After you have entered all your cost items into your

estimate, you may want to review them to check for errors and

omissions. In order to review them by bid item or location,

QuickBID will find all cost items and sort them together by

location number first and then cost type second.

You may then print a hardcopy for review before entering in

your bidsheet by pressing <ALT> P.

-16-

Print General Conditions

This macro prints a hard copy of your General Conditions

list for your bidbook.  This reference is similar to your

database of cost items. As you finish building your bid, you will

enter costs for the Gen'l Cond items you want in your bid from

this bidbook list.

Hint: To build your Gen'l Cond. list initially, press <ALT> Z to

change  zeros, press L for labels, then press \_ to change zeros

to "lines". Now when you print the list <ALT> L you will create

worksheets with lines for data entry. After you fill out these

forms, enter the info into your list, save it, and reprint the

completed list for your bidbook.

Print Bidsheet

After you have computed your final bid price, you print the

bidsheet with this macro. If you have a letter sized printer, use

the Print macro <ALT> P or F6. This will print all your bid

prices on one page and all cost & markup data on another page.

If you have a wide carraige printer press <ALT> W to get all

information on the same page. After you print the bidsheet, you

again use it to enter your bid prices into the bid proposal.

Note: If you are successful on a lump sum bid, you can use

the Bidsheet and the PRINT macro to prepare an itemized estimate

for the owner of the project for payment purposes.

Print Dbase

This macro prints a hard copy of your database for your

bidbook.  This is the reference you will use to create your bids.

As you build your bid, refer to this bidbook to lookup the codes

of the cost items you want to enter in your bid.

-17-

As you use the program, you will become more familiar with

the cost codes, spending less time referencing this bidbook.

Hint: To build your database initially, press <ALT> Z to change

zeros, press L for labels, then press \_ to change zeros to

"lines". Now when you print the database <ALT> B you will create

worksheets with lines for data entry. After you fill out these

forms, enter the info into your database, save it, and reprint

the completed database for your bidbook.

Print Items

This macro is used to print a hard copy of your estimate

after you sort. You can review the hard copy and check for any

errors or omissions. If, after you review and find that the

results are what you want, then you save the estimate in a

worksheet file ready to insert into your bidsheet.

If you find errors, then run Print again after you make your

changes, to double-check. If you find you omitted something, and

you have to add cost items, run RESET first before adding cost

items.

Reset

If you find that you have to add cost items to your estimate

after you sorted, then you must run the RESET macro to reset the

Items range to the default size. The reason is that, before you

sorted, you ran the TRIM macro, which removed all blank cost

items from your estimate after your last entry.

In order for the program to recognize any entries after you

Trimed, you must reset the Items range to include any new cost

items. When you are done adding cost item entries, Run the TRIM

macro again to remove blank items before sorting again.

-18-

Save

Using the SAVE macro instead of the slash commands creates

a file in the default directory, automatically, using the

contents of the Estimate #: cell as the filename.

For example:  If you name your estimates B93-001, B93-002,

etc. Then, the SAVE macro in the Worksheet portion of the program

will read the Estimate #:, and create the file B93-001.WKB and

the Bidsheet portion will create the file B93-001.BID. For this

reason, the limitations of DOS restricts you to no more than 8

charactors long.

Trim

After you finish entering all your cost items to your

estimate, you will want to put them in order by sorting. You can

either sort by location or cost type. Since QuickBID has a

capacity of 400 cost items, Running the TRIM macro to remove all

blank cost items from your sorting range after your last entry.

QuickBID will recognize all blank items as Location 0 and Cost

Type 0 and will put all blanks at the top of your list after

sorting if you don't trim them first.(SORT macros run this macro

automatically the first time)

Update

All your data is saved to a WKB file in the Worksheet

program and a BID file in the Bidsheet program. If you want to

change any configuration parameters such as change colors,

default directories, or printer codes, then use the UPDATE macro

to save your file. This macro is different then just / File Save

in that it will change the OVR file that contains your program

data.

Note: This macro will NOT read your Estimate #: cell as your

new file name as the SAVE macro does. This means that the name of

-19-

the data file (WKB or BID) that shows in the Filename: cell (the

current file you have loaded) will be copied over with the

current data you have in memory. For this reason, make all your

configuration changes in a blank WS or BS master file.

-20-

Slash Commands

Worksheet

The Worksheet Commands control the default settings, data

display and program status

/Worksheet Windows

/Worksheet Global

/Worksheet Erase

/Worksheet Status

Worksheet Windows

To create horizontal or vertical windows, move the cell

pointer to the row or column you want to use as the top or

left edge of the second window. Select /Worksheet Window then

one of the following options:

Horizontal   Creates two horizontal windows.

Vertical     Creates two vertical windows.

Sync         Windows scroll together (default setting).

Unsync       Windows scroll independently of each other.

Clear         Restores the screen display to a single window

Press F6 to move the cell pointer between windows.

(Bidsheet program only)

Worksheet Global

The Worksheet Global commands control the global settings

and configuration settings that are used in every worksheet.

-21-

Worksheet Global Default

Worksheet Global Default commands control the configuration

settings of your system. Use the UPDATE macro or /WGD Update to

make these changes permanent in your Bidsheet & Worksheet

programs.

Worksheet Global Default Printer

/WGDP Interface        Configure printer interface

/WGDP Auto Line Feed   Controls printer linefeed commands

/WGDP Left             Sets the default left margin

/WGDP Right            Sets the default right margin

/WGDP Top              Sets the default top margin

/WGDP Bottom           Sets the default bottom margin

/WGDP Page Length      Sets the default page length

/WGDP Wait             Controls wait status after each page

/WGDP Setup            Sets the default setup string

Worksheet Global Default Printer Interface

This command lets you configure the settings of your

serial ports.

/WGDPI {2/4} Parity

/WGDPI {2/4} Data Bits

/WGDPI {2/4} Stop Bit

Worksheet Global Default Printer Interface Parity

This command lets you configure the parity of your

serial ports. The possible settings are:

N    None

-22-

E    Even

O    Odd

S    Space

M    Mark

Worksheet Global Default Printer Interface Data Bits

This command lets you configure the data bits of your

serial ports. The possible settings are:

5    5 Bits

6    6 Bits

7    7 Bits

8    8 Bits

Worksheet Global Default Printer Interface Stop Bits

This command lets you configure the stop bits of your

serial ports. The possible settings are:

1    1 Bit

2    2 Bits

Half 1-1/2 Bits

Worksheet Global Default Directory

This command lets you specify a default directory for your

worksheets. By default, all .WKB & .BID files will be saved to

the root directory your program files are in. If you want to

store them in a subdirectory, then enter it with this command and

save with the UPDATE macro. The File Retrieve command will still

look for the program files in the root directory.

-23-

Worksheet Global Default Other

/Worksheet Global Default Other International

/Worksheet Global Default Other Beep lets you

control whether you want the computer bell to sound

when an error occurs.

Worksheet Global Default Other International

This command lets you select various options affecting the

display and printing of values in your worksheets. Included

are 9 options involving punctuation, 1 for currency, 4 options

for showing dates, and 4 options for showing times.

Worksheet Global Default Zero

This command suppresses the display of zero cells (value cells

which contain the number zero). The Zero-Suppression status

will be saved with the file when you do a File Save (/FS) or

use the SAVE macro. The shortcut key for this command is <ALT>

Z. The choices are either Yes,No or Label.

Hint: After entering your bid items in a blank bidsheet, use

the label command to change zeros. When asked for the label

type a backslash \ and an underline _ to convert all zero

cells to ___________. If you print a copy of the bidsheet you

can use it for a takeoff summary sheet for the Worksheet program.

Worksheet Erase

This command will erase input value cells and input label

cells only. It does not erase formula cells, cells formats,

-24-

column widths, fixed label cells,  and fixed value cells.

Use this command to clear all entries in your file including

databases and lists if you want to start from scratch to build a

new database, Say you want to start a separate electrical

contracting work file.

Worksheet Status

Use this command to check on the program status for memory

and hardware.

Range

The Range command perform the following tasks on a range:

Range Erase

Use this command to erase input value cells and input

label cells in a specified range. Type / RE, Highlight a

range and press enter. Use /Range Modify to change the look of

the cell or cells.

Range DeOvr

This command causes an overridden formula cell to revert

back to its underlying calculated result. In some areas of

this program there are formula cells which you may enter your

own value over the formula. If you change your mind, you just

type / RD, highlight the range and press <ENTER>.

-25-

Range Modify

Use this command to change the appearance of blank input

cells. These are the choices:

/RM Blank     Input cell with Blank appearance when erased.

/RM Periods   Input cell with ?.....? appearance when erased.

/RM Underline Input cell with ?_____? appearance when erased.

File

The File commands manage files with the following commands:

Get

Retreive

Save

Erase

List

Dir

File Macros:

Save

Combine

Get

Update

File Get

This command loads a program data file in either a

.WKB extention or .BID extension. Use this command to load

a file into the program that you have created in a previous

work session using /File Save or the Save macro.

-26-

This command does NOT erase the current worksheet. The new

file will overlay the current file. Use the GET macro to clear

the current file first.

File Retrieve

This command changes the program without going to a DOS

prompt. If you want to switch from the Worksheet program to the

Bidsheet program, then use this command.

After you type /FR, you will be given the choices in a

display box of the available programs. This command acts as if

you typed /QY and exited the program. The current bid you are

using will be erased completely, so save your work.

File Save

This command will save data you created in your bid to

a .WKB file in the Worksheet program or a .BID file in

the Bidsheet program. The data includes the original database

you created and any add-ons or changes you made specific to

this bid. These files are Lotus123 compatible. To save

configuration changes (printer,directory,etc.) use the UPDATE

macro to save as this command will not save this information.

If you are saving over an existing filename you will be

given the following choices.

Cancel   Returns to READY mode without saving the file.

Replace  Write over the worksheet file on disk with a

copy of the current worksheet.

Backup   Copies the worksheet file on disk to a backup

file with the same file name but the extension

.BAK and saves the current worksheet with the

existing file name & the program's extension.

-27-

File Erase

Use this command to erase a .WKB file or .BID file from your

directory. This works the same as in Lotus123.

File List

Use this command to display all .WKB files or .BID files in

your directory. This works the same as in Lotus123.

Print

/Print Printer sends data output directly to a printer.

/Print File sends data output to an ASCII text file on disk.

With either choice, a menu of print settings and operation

will be displayed. Use these commands to change any settings

you need for your printer.

NOTE: Use /Worksheet Global Default Printer to establish

default printer settings and use the Update macro to save.

Printer or File

Range   Specifies the print range that will print when you

select Go.

Line    Advances the paper to the next line.

Page    Prints a footer and advances the paper to the

next page.

Options Controls appearance of printed output.

-28-

Clear   Resets some or all of print settings.

Align   Resets the line counter in program to top of page.

Go      Starts a print job.

Quit    Return to READY mode

Print Options

Header  Prints a line of text just below the top margin of

each page.

Footer  Prints a line of text just above the bottom margin

of each page.

Margins Set margins for the printed page or clears all

margins.

Borders Prints the specified print range, including column

letters and row numbers.

Setup   Specifies printer attributes.

Pg-Length Sets the length of the page.

Other   Specify custom setup codes, add'l columns, double

spaced printing.

Quit    Return to /Print menu.

Print Clear

All        Clears all print settings: print range, all

borders, headers, footers and resets all formats

and options to their default settings.

Range      Clears the current print range.

-29-

Borders    Clear column and row borders set with /PPO

Borders.

Format     Returns margins, page length, and any setup

string

to their default settings.

Printer Options Margins

/PP or FOM Left             Sets the spaces for the left

margin.

/PP or FOM Right            Sets the spaces for the right

margin.

/PP or FOM Top              Sets the rows for the top

margin.

/PP or FOM Bottom           Sets the rows for the bottom

margin.

/PP or FOM None             Clears all margin settings.

Printer Options Borders

This command lets you specify columns and/or rows which

you want printed on every page before the print range is

printed. The command both lets you specify both rows and

columns in a single command. For  example, /PPOBBA1..C2~

causes columns A through C to be printed at the left of every

page and rows 1 and 2 to be printed at the top of every page.

Printer Options Other

/PP or FOO Xtras  This command lets you specify extra spaces

to add between columns being printed.

/PP or FOO Double This command instructs the program to

-30-

double space the printed output.

/PP or FOO Bold   This command lets you enter a printer code

to cause input cells to print in bold on

your printer.Eg. IBM Proprinter = \027E

/PP or FOO Normal This command lets you enter a printer code

to turn off bold printing for input cells.

Eg. IBM Proprinter = \027F (USE with Bold!)

/PP or FOO        This command lets you enter a printer code

the program sends to the printer just before

printing the following:

/PP or FOO HSetup    Before printing the header.

/PP or FOO MBSetup   Before printing the main body.

/PP or FOO SetupFoot Before printing the footer.

System

This command lets you leave the program to DOS temporarily.

After you finish with DOS commands type EXIT to return.

Video

Video commands let you select backgroung and foreground

color combinations for various screen elements. Each screen

element can have one of 8 background colors and one of 8

foreground colors.

Color LCD MONO

This command lets you select the various display elements

whose colors you wish to change. You select foreground colors

from a 16-color palette and background colors from an 8 color

palette. Use /Video Color command for CGA,EGA,VGA adaptors. Use

-31-

/Video LCD/B&W command for black & white VGA and laptop

displays. Use the / Video Mono/Herc command for monochrome &

Hercules graphic displays.

Window

Panel

Bottom/Border

Indicators

Help

Window

Sets the colors of various elements in the worksheet area

of the display.

Normal     Sets foreground & background colors of formula &

fixed cells.

Bright     Sets the foreground & background colors of

input cells.

PointerN   Sets the foreground & background colors for the

cellpointer(current cell) when in non-input cells

PointerB   Sets the foreground & background colors for the

cellpointer(current cell) when in input cells.

Overridden Sets the foreground & background colors to

identify overrridden formula cells.

Panel

Sets the colors of various elements in the control panel

of the display.

Commands   Sets foreground & background colors of pull down

menu boxes.

Letter     Sets foreground & background colors of letter in

menus that you press to select items.

-32-

Selected   Sets foreground & background colors of the

current highlighted item in a menu.

Description Sets foreground & background colors of the

description box in a pulldown menu for an item.

Edit       Sets foreground & background colors of the

current cell when you press F2 to edit the

contents

Titles     Sets foreground & background colors of the top

row of the display.

Bottom / Borders

Sets the colors of various elements in the bottom line &

the borders of the display.

Frame      Sets foreground & background colors of worksheet

borders(frame).

Bottomline Sets foreground & background colors for the

bottom row of the display.

Indicators

Sets the colors of various elements for program's status

indicators in the display.

Indicate   Sets foreground & background colors of the mode

indicator when program is in Ready, Edit,

Label,etc. modes.

Warning    Sets foreground & background colors for the WAIT

& ERR indicators.

-33-

Size

Use this command to select the number of rows you want to

display. The following are your three choices:

25 Rows     Sets your program to display 25 rows.(Default)

43 Rows     Sets your program to display 43 rows on EGA or

VGA monitors.

50 Rows     Sets your program to display 50 rows on VGA

monitors only.

Video File

This command lets you store a current program's video

settings on disk and load existing settings from disk into the

program. The files will be saved with a .VID extension.

Load     Loads previously saved color settings from a .VID

file on disk to a the current program.

Save     Save the current color settings in a file with a

.VID extension.

Help

Sets the colors of various elements of the program's

help system.

Normal     Sets foreground & background colors of Normal

text.

Bright     Sets foreground & background colors for the text

that indicates a link to another page.

Selection  Sets foreground & background colors for the item

that is highlighted for a link to another page.

-34-

Glossary Of Terms

Bid Items

Bid Items are the items in your bid proposal. They are

identified in this program as Location #.

Bonds

Enter here the percentage of Bonds that you use in your

bidding to cover Bid Bonds, Material & Labor Bonds and

Performance Bonds, etc. required by the owner of the project you

are bidding. The costs directly above this cell will be marked

up by this percentage. If you just want to enter a dollar amount

then just type over the formula in this cell. Use /Range Deovr

to restore the formula if you change your mind.

Conversion Multiplier

To convert your takeoff quantity units to the same units

as your database, the conversion multiplier must be entered in

the last column of your database.  For example, if your takeoff

quantity and biditem quantity is in square feet but your cost unit

in your database is in square yards, then you enter [1/9] or

.11111111 in the Conversion Multiplier column for that cost item.

Cost Item

A Cost Item in your database is used to enter costs into

your bid. Your database is a collection of costs for materials,

labor, equipment & sub-contractors that you use for every bid.

The database has Cost Item codes that you assign to all your

-35-

costs. As you build your bid, you enter codes for costs you

want in your bid and the program will "lookup" the information

in the database and return it into your bid.

For example, If you want to enter the cost of 15" RCP you enter

101" in the cost item column and ``15" RCP CL III'' will be

entered along with the current price in your database.

Cost Quantity

The cost quantity will be calculated by the Takeoff Quantity

times the Conversion Multiplier in your database. For example, if

your takeoff item and your bid item is for square yards and your

cost item in your database is for tons of asphalt, then the cost

quantity ,which is multiplied by your database unit price (per ton)

has to be in the same unit.

Cost Type

Cost types are simply the category of your cost items. The bid

will be sorted by Location (bid item #) and cost type and entered

in your Bidsheet in the appropriate columns. The cost types are as

follows:

1  Material

2  Labor

3  Equipment

4  Sub-contractor

Crews

Crew Assemblies can be used in bidding when you have the same

-36-

group of cost items for different bid items. You build the crew

assemblies in your master file along with your database. If you

build a crew in a job file it will be saved only with that job

file. To build a crew, Press <W> on the CREW menu, choose an open

crew, and enter all cost item codes you want associated with that

crew. Then you name the crew by typing over OPEN.

Dbase

Your database of job costs similar to your "bidbook" that you

use to calculate your bid costs. It is a list of all your field

costs for material, labor, equipment and sub-contractors.

Engineer's Estimate

The Engineer's Estimate quantities are found in the Bid

Proposal for a Unit Price Bid. If your takeoff quantities differ

from the Engineer's quantities, you can spread your money from the

quantities that are below the Engineer's Estimate to items that are

above.

Estimate Name

The estimate name cell is important in that if you use the

SAVE macro on the menu, the contents of this cell becomes the

file name for what you are saving. If you use the slash command to

save, you can name the file whatever you choose.

Note: When the Bidsheet program is loaded, it will read the

contents of this cell as a filename in the Worksheet program format

and automatically combine the cost item information to enter into

the Bidsheet. It is then necessary to use the EXACT same estimate

name in both parts of the program. They will be saved with

-37-

different extensions. If you create your bidsheet first, save it,

then create your cost estimate in the worksheet, when you return to

your bidsheet, you don't have to run COMBINE.

Filename

The filename cell is just an indicator of what filename you

are currently working in and the path it is located on your disk.

General Conditions

General Conditions are all the hard costs needed to complete

the project that are not directly related to a specific bid item.

Therefore, they must be included as part of the markups to be

spread throughout all biditems. A database of General Conditions is

provided in the Bidsheet portion of the program similar to the

items list in the Worksheet portion. You just enter a quantity and

unit cost in the appropriate columns and all costs will be

extended,added and entered in the markups column.

Insurance

Enter here the percentage of Insurance that you use in your

bidding to cover general insurance policies and special insurance

policies required by the owner of the project you are bidding. The

costs directly above this cell will be marked up by this

percentage. If you just want to enter a dollar amount then just

type over the formula in this cell. Use /Range Deovr to restore the

formula if you change your mind.

-38-

Items

The area in which you calculate your costs needed in you bid.

Your electronic yellow pad.

Location

The location number is how you assign certain costs to a

specific bid item. For example, if your first bid item, in your

proposal, is for 12" Reinforced Concrete Pipe and you enter that in

"Location 1" row of the Bidsheet portion of this program, then, any

and all costs you enter for 12" RCP with a "1" in the Location

column of this worksheet will be totaled and entered in the

"Location 1" row of the Bidsheet automatically.

Note: The order of entry does not matter in the worksheet. If

you are two-thirds of the way through your bid, on Location 17 and

remember you forgot to add an item for Location 3, just enter it

where you are. The program will find it when you sort.

Profit

After all your soft costs are added to the bid you enter a

percent in the profit cell to add your required markup.

Profit Markup

Markup is the percentage between your total bid cost and

your total bid price. This is the factor your unit costs are

multiplied by to compute your unit bid prices.

-39-

Overhead

Enter here the percentage of Overhead that you use in your

bidding to cover general administrative, maintenance, rent,

salaries or any other cots that you consider general overhead. The

costs directly above this cell will be marked up by this

percentage.

Rational Bid Prices

You have three choices to markup your unit costs to find your

unit prices. The first is to markup each cost with a straight

percent for all items. You get this by entering <N> in this cell.

Each unit cost will be computed by the following:

Total Unit Cost x Percent Markup = Unit Price.

The second choice is using a ratio of your takeoff quantities

relative to the engineer's estimate quantities and is computed

by the following:  Total Unit Cost x Percent Markup x (Takeoff

Quantity � Engineer's Quantity)= Unit Price.

For Example, if the EE for an item is 100 LF, but your takeoff

is 120 LF then the Percent Markup, Say 135% will be increased

by 1.2 (120/100) for that item or 162%. Enter <Y> in this cell.

The third choice is to simply type over the computed Unit

Price with your own entry. If you change your mind, Use /Range

Deovr to restore the formulas.

Sales Tax

If the project you are bidding is subject to local sales tax

on the material, then enter the Percent in this cell. The total

material cost will be multiplied by this percentage and entered in

the Sales Tax cell.

-40-

Takeoff Quantity

You enter in this column the quantity that YOUR bid is based

on as opposed to the bid quantity or Engineer's Estimate. Your unit

cost will be based on this amount in your bidsheet and marked up as

a unit price for your bid. The takeoff quantity in your worksheet

may be converted to units that match your database units in the

Cost Quantity column using the Conversion Multiplier.

Total Bid Cost

Total Bid Cost is the total of all Item Costs in your bid.

This is the total of all your hard costs needed to complete this

project. You now add General Conditions and your soft costs to

compute your final bid price.

Total Bid Price

This is THE number. This is your Bid number to be read at the

opening. This number is calculated by adding total bid cost,

General Conditions, profit and all soft costs based on the percent

you enter in each row.

Note: All Percentage markups are CUMULATIVE. The percent is

calculated on the costs directly above it in the markup table, not

on Total Bid Cost. In other words, profit is figured on all your

costs, not just on hard costs.

-41-

Total Item Costs

Total Item Costs for each Location or Bid Item are the totals

of all material, labor, equipment, and sub-contract costs for each

respective item.

Unit Bid Prices

The Unit Bid Prices are calculated by multiplying Unit Costs

by the Percent Markup for each Bid Item or Location. These are the

numbers that you enter in your Bid Proposal for a unit price job.

You can use these numbers for an itemized estimate you may need if

you are successful on a lump sum project.

-42-

About Memory

QuickBID requires 640 kilobytes (KB) of Random Access Memory

(RAM). QuickBID will support the Expanded Memory Specification

(EMS),LIM version 3.2 or later. In Addition, QuickBID will also set

up Virtual Memory, meaning that the program stores on disk any

information that doesn't fit into RAM or EMS. QuickBID's total

memory capacity is 40 megabytes. The program handles the memory

management automatically. It uses conventional memory first, then

EMS, and then virtual memory.

QuickBID does not use extended memory on an AT or 386

computer. You can, however, set up a VDISK or other RAM disk

program in extended memory as QuickBID's virtual memory. A RAM disk

will allow your program to run much faster because this disk is a

part of your computers memory and access to a floppy disk or hard

drive is not required. See your DOS manual for more information

about VDISK or RAMDRIVE.SYS.

You can run QuickBID in a DOS window under Microsoft Windows.

Windows will supply QuickBID with the amount of EMS memory that you

specify in the PIF file for the DOS window. See the Windows Users

Guide for more information on PIF files and specifying the use of

EMS memory under Windows.

QuickBID was designed to fit in conventional memory on a 640

KB computer. You should not need additional memory unless you have

TSRs, network drivers, or other programs loaded using some of this

memory. Although QuickBID will run on any computer, using virtual

memory off a floppy disk or even a hard drive will slow the program

down. QuickBID requires about 60 KB more RAM than Lotus 123 Release

2.2 due to the extra functions built into this program. Thus, a

worksheet that barely fits into conventional memory under Lotus 123

will require some EMS or virtual memory to load with QuickBID.

QuickBID needs a minimum of 325KB conventional memory for the

initial load when there is EMS available. When there is no EMS

available, 375KB is needed for extra virtual memory buffers. This

is due to the Run engine used to run QuickBID, supplied by the

Baler Software Corporation, maker of the worksheet compiler used to

-43-

create this program. QuickBID may also conflict with memory

resident software programs. If you have difficulty running this

program try unloading these programs one at a time to see which one

is in conflict.

Math Coprocessor

QuickBID automatically detects a math coprocessor (an

8087,80287, 80387 or a 486DX chip). If the chip is present, this

program will recalculate faster. If the chip is not present the

program automatically emulates the chip in software. You get the

same answers, but more slowly.

Setting Up A RAM Disk

If you have an AT or 386 with extended memory, but no expanded

memory, setting up a RAM disk is an excellent way to make use of

such memory with QuickBID. IBM DOS and MS DOS come with a program

called VDISK.EXE or RAMDRIVE.SYS that turns extended memory into a

RAM drive. Consult your DOS manual for installation and setup

information for VDISK.EXE or RAMDRIVE.SYS.

Make certain that you have at least 192KB of memory available.

When QuickBID starts to use virtual memory because it has

overflowed RAM, it will need at least that much.

After you setup your RAM disk, you need to tell QuickBID that

you want to use it for virtual memory. To do this, Use the DOS

command SET to point VMPATH to the right location. For Example:

Since your last physical drive is C:, then your virtual drive or

RAM disk is called D:.  You then use the following command at the

DOS prompt: SET VMPATH=D:\ before you load QuickBID. If you don't

use the SET command, QuickBID will use the current directory (where

your files are located) for virtual memory. Another idea is to

write a batch file that sets your path and then loads your program

automatically.

-44-

Questions & Answers

Q     When I change a cost in the database on one bid, does it

reflect in future bids?

A     No, the database is duplicated in every datafile (???.WKB).

Changes made in one bid datafile are saved with that file

only, unlike relational database programs. The only time

changes are reflected in future bids is when you make changes

in the master WS.WKB file that you load to start a new bid

file and save using UPDATE macro or / File Save. You will do

this when you setup the program initially and when you update

your database because of periodic labor rate changes or

material broadcast price changes. This also applies to crews

you build.

Q     Why does LOOKUP only work sometimes in the Worksheet program?

A     LOOKUP is meant to lookup a cost code in the database that you

need and return it to the Cost Item column. Therefore, to keep

users from returning data to the wrong column, this macro only

runs in the Cost Item column. This is also true for the CREWS

macro.

Q     What if I don't want Bid Unit Prices calculated by the

program. Can I enter my own unit prices?

A     Yes, Just type over the formula generated number in each Unit

Price cell. The cell will turn "Red", indicating an overridden

formula. The final Total Bid Price, will, now, not match what

you calculated in the markups column, but, QuickBID will tell

you what amount you have to add or subtract from other unit

prices to return to your Total Bid Price. If you change your

mind and want the calculated result again, Use / Range Deovr

on all changed formula cells.

-45-

Q    Why won't help screens for slash commands show when I press

F1?

A     QuickBID has a context sensitive help system that overrides

slash command priority. To access slash command help press ESC

at any time in READY mode. This disables context sensitive

help. You can also press Ctrl F1, at any time, to display the

About Help screen. Choose Slash Commands from the menu.

Context sensitive help will be reset anytime you press F7 to

go to Items or F8 to go to Dbase.

Q     Why does the program seem to run slow?

A     Check to see that the program is using virtual memory by /

Worksheet Status. If the amount of free virtual memory is less

than 100%, then your program is using virtual memory. This

will cause the program to slow down as it uses the disk to

store parts of itself. This will only happen if you do not

have enough DOS or EMS memory available. See Appendix A for

suggestions to increase memory available.

Q     Why don't my printouts look like the screen? The borders have

strange characters.

A     The border characters are part of the extended graphic

character set. If you get strange characters in your

printouts, your printer is most likely an Epson or compatible

set to use the italic character set. See your printer manual

to see how to switch character sets or printer emulations. IBM

printers or printers in IBM mode use the graphic character

set. See Appendix C for a partial list of compatible printers

and more information.

-46-

Printers & Printing

QuickBID is set up to print on an Epson or compatible printer

using extended graphic character set or an IBM Proprinter or

compatible.

Customizing of your printed output is available by using setup

strings (consult your printer manual). In addition to the setup

string usually found in Lotus 123, you can also specify a separate

setup string each for your header, main body report, and your

footer.

Due to the large number of printers on the market, it is

impossible to provide a complete list of the printers which are

compatible with QuickBID's linedrawing abilities (borders on each

page of output). Refer to your printer manual if you need

information about a printer that is not on the following list:

Printer                                          Compatibility

����������������������������������������������������������������

Laser Printers

Canon LBP-8 A1/2                       Fully

HP LaserJet(+)                         Only with cartridge or soft font

HP LaserJet III & III                  Fully, use "IBM-US" symbol set

NEC Silentwriter LC860                 Fully

Dot Matrix Printers

Brother 1709                           Fully in "IBM mode"

Epson EX-800                           Fully in "IBM mode"

Epson FX-80/100                        Not compatible (Note 1)

Epson FX-85/185                        Part in "IBM mode"(Note 1)

Epson FX-86,286                        Fully in "IBM mode",set DIP sw.

Epson MX-80                            Not Compatible (Note 1)

Epson LQ-800/1000                      Fully w/Exp.Ident.Mod.(Note 1)

Epson LQ-1500                          Fully w/Exp.Ident.Mod.(Note 1)

IBM Graphics                           Prt. Partial

IBM Proprinter                         Fully

-47-

IBM QuietWtr I-III                     Fully- for compressed use 8 lpi

NEC P7                                 Fully

NEC P9XL/P960XL/P965XL                 Fully in "IBM character set"

NEC P2200/P5200/P5300                  Fully in "IBM character set"

Okidata 84/92/93                       Fully in "IBM mode"

Okidata 83A                            Not Compatible

Okidata 182/183                        Fully in "IBM mode"

Okidata 192/193                        Fully in "IBM mode"

Okidata 292/293                        Fully in "IBM mode"

Panasonic 1091/92                      Fully in "IBM mode"

Panasonic 1093                         Fully in "IBM mode"

Panasonic 1123/24                      Fully in "IBM mode"(Note 2)

Star NX-10                             Fully in "IBM mode"sw 1-6 &7 off

Seikosha 24 pin                        Fully in "IBM mode"sw 1-2 &8 on

If your printer does not support the extended character set

there are several commercial programs which print the extended

character set on any printer compatible with the Epson graphics

mode. The LaserJet II & III series printers provide a compatible

IBM character set (use "IBM-US" symbol set), while the earlier

LaserJet and LaserJet+ require the "Y" font cartridge to print the

extended character set. Note, you must switch the printer to 8

lines/inch spacing when using the condensed "Line Printer" font.

This information on printers was taken from the software

manual belonging to the worksheet compiler which was used to create

this program. It only applies to the characters that appear in this

program that belong to the extended character set, specifically,

the borders that appear at the top of each screen and printed page.

There should be little or no problem printing a legible report on

any Epson compatible printer other that these characters.

Note 1   Printers using the Epson graphic commands can use

Funk's"Sideways" printer utility programs to print borders.

-48-

Note 2  Some Panasonic printers can use the extended graphic

character set using a setup string. For example, KX-P1123 printer

will recognize the escape code ESC "t" to change the character set.

-49-

Index

Baler Worksheet Compiler Program. . .-i-

Bid Items . . . . . . . . . . . . . . 35

Bid Unit Price. . . . . . . . . . . . 13

Bid Unit Prices . . . . . . . . . . . 45

Bidsheet program. . . . . .-i-, 3, 5, 37

Bonds . . . . . . . . . . . . . . . . 35

Context sensitive help. . . . . . . . 46

Conversion multiplier . . . . . . .9, 35

Cost code number. . . . . . . . . . . .6

Cost Item . . . . . . . . . . . . . . 35

Cost Quantity . . . . . . . . . . . . 36

Cost Type . . . . . . . . . . . . . . 36

CPU . . . . . . . . . . . . . . . .5, 12

Crew Assemblies . . . . . . . . . . . .8

Crews . . . . . . . . . . . . . . . . 36

Database. . . . . . . . . . . . . . 5, 7

Dbase . . . . . . . . . . . . . . . . 37

DOS . . . . . . . . . . . . . . . . . 46

Dot Matrix Printers . . . . . . . . . 47

Electronic yellow pad . . . . . . . . .7

Engineer's Estimate . . 3, 9, 13, 37, 41

Estimate #. . . . . . . . . 3, 5, 12, 19

Estimate Name . . . . . . . . . . . . 37

Extended graphic character set. . 46, 47

Extension . . . . . . . . . . . . . . .8

File

File Erase. . . . . . . . . . . 28

File Get. . . . . . . . . . . . 26

File List . . . . . . . . . . . 28

File Retrieve . . . . . . . . . 27

File Save . . . . . . . . . . . 27

Filename. . . . . . . . . . . .3, 20, 38

Files

BID . . . . . . . . 15, 19, 23, 27

File. . . . . . . . . . . . . . 26

OVR . . . . . . . . . . . . 12, 19

Video File. . . . . . . . . . . 34

WKB . . .5, 12, 15, 19, 23, 27, 45

Floppy disk . . . . . . . . . . . . . .1

Function Keys

F10 . . . . . . . . . . . . 11, 12

F12 . . . . . . . . . . . . . . .6

F3. . . . . . . . . . . . . . 8, 9

F4. . . . . . . . . . . . . .8, 12

F7. . . . . . . . . . . . . . . .7

F8. . . . . . . . . . . . . . . .6

General Conditions. . . . .-iii-, 12, 3

Hard disk . . . . . . . . . . . . . . .1

Help. . . . . . . . . . . . . . . 34, 46

Installation. . . . . . . . . . . . . .1

Insurance . . . . . . . . . . . . . . 38

Items . . . . . . . . . . . . . .7-9, 38

Labor crews . . . . . . . . . . . . . .7

Laser Printers. . . . . . . . . . . . 47

"IBM-US" symbol set . . . . . . 48

Location. . . . . . . . . .3, 10, 35, 39

Lump sum cost item. . . . . . . . . . .8

Macros

Auto/Manual Recalculation . . . 15

Book. . . . . . . . . . . . . . .5

Combine . . . . . . . . . . 12, 38

Copy. . . . . . . . . . . . . 8, 9

Cost Type Sort. . . . . . . . . 15

Crews . . . . . . . . . . . .9, 45

Find. . . . . . . . . . . . . . 16

Get . . . . . . . . . . 12, 15, 27

Location Sort . . . . . . . 11, 16

lookup. . . . . . . . . .9, 16, 45

Print . . . . . . . . . . . . . 11

Print Bidsheet. . . . . . . . . 17

Print Dbase . . . . . . . . . . 17

Print General Conditions. . . . 17

Print Items . . . . . . . . . . 18

Quit. . . . . . . . . . . . . . 12

Reset . . . . . . . . . . . 11, 18

Save. . . . . . .5, 12, 19, 24, 37

Trim. . . . . . . . . . . . . . 19

Trims . . . . . . . . . . . . . 11

Update. . . . . . . 19, 22, 27, 45

Zero. . . . . . . . . . . . . 3, 5

Markup Percentage . . . . . . . . . . 13

Math Coprocessor. . . . . . . . . . . 44

Memory. . . . . . . . . . . . . . . . 43

EMS . . . . . . . . . . . . . . 46

Expanded Memory Specification . 43

RAM disk. . . . . . . . . . . . 43

Virtual Memory. . . . . . . 43, 46

Microsoft Windows . . . . . . . . . . 43

OPEN cost item. . . . . . . . . . . . .5

Overhead. . . . . . . . . . . . . . . 40

Print . . . . . . . . . . . . . . . . 28

Print Clear . . . . . . . . . . 29

Print Options . . . . . . . . . 29

Printer Options Borders . . . . 30

Printer Options Margins . . . . 30

Printer Options Other . . . . . 30

Printer or File . . . . . . . . 28

Printer emulations. . . . . . . . . . 46

Printers. . . . . . . . . . . . . . . 47

Profit. . . . . . . . . . . . . . . . 39

Profit Markup . . . . . . . . . . . . 39

Project : . . . . . . . . . . . . . . .3

RAM disk. . . . . . . . . . . . . . . 43

Range

Range Deovr . . 13, 25, 35, 38, 40

Range Erase . . . . . . . . . . 25

Range Modify. . . . . . . . . . 26

Rational Bid Prices . . . .-iii-, 13, 40

Sales Tax . . . . . . . . . . . . . . 40

Setup strings . . . . . . . . . . . . 47

Slash Commands. . . . . . . . . . . . 21

File. . . . . . . . . . . . . . 26

File Retrieve . . . . . . . 12, 23

File Save . . . . . . . . . 19, 24

Print . . . . . . . . . . . . . 28

Range . . . . . . . . . . . . . 25

Range Deovr . . . . . . . . . . 45

System. . . . . . . . . . . . . 31

Video . . . . . . . . . . . . . 31

Worksheet . . . . . . . . . . . 21

Worksheet Status. . . . . . . . 46

System. . . . . . . . . . . . . . . . 31

Takeoff quantity. . . . . .7, 10, 36, 41

Total Bid . . . . . . . . . . . . . . 13

Total Bid Cost. . . . . . . . . . . . 41

Total Bid Price . . . . . . . . . 41, 45

Total Cost. . . . . . . . . . . . .8, 12

Total Item Costs. . . . . . . . . . . 42

Total Unit Cost . . . . . . . . . . . 13

Tutor . . . . . . . . . . . . . . . . .3

TUTOR.BID . . . . . . . . . . . . . . 12

TUTOR.WKB . . . . . . . . . . . . . . 12

Tutorial. . . . . . . . . . . . . . . 12

Unit Bid Prices . . . . . . . . . . . 42

Unit Price. . . . . . . . . . . . . . 13

Video . . . . . . . . . . . . . . . . 31

Bottom / Borders. . . . . . . . 33

Color LCD MONO. . . . . . . . . 31

Help. . . . . . . . . . . . . . 34

Indicators. . . . . . . . . . . 33

Panel . . . . . . . . . . . . . 32

Size. . . . . . . . . . . . . . 34

Video File. . . . . . . . . . . 34

Window. . . . . . . . . . . . . 32

Virtual memory. . . . . . . . . . . . 46

Worksheet . . . . . . . . . . . . . . 21

Worksheet Erase . . . . . . . . 24

Worksheet Global. . . . . . . . 21

Worksheet Global Default. . . . 22

Worksheet Global Default Directory 23

Worksheet Global Default Other. 24

Worksheet Global Default Printer 22

Worksheet Global Default Zero . 24

Worksheet Status. . . . . . . . 25

Worksheet Windows . . . . . . . 21

Worksheet program . . .-i-, 3, 5, 37, 45